|  |
| --- |
| **PRCO304: Highlight Report** |
| **Name: Bethan David** |
| **Date**: 07/02/18 |
| **Review of work undertaken**   * Research into agile methodology * Ethics approval * PID * Gantt chart * Research into injuries * Draft requirements questionnaire * Set up Trello board and Github |
| **Plan of work for the next week**   * Research into similar websites * Requirements questionnaire * Create user stories * Use case descriptions |
| **Date(s) of supervisory meeting(s) since last Highlight: 31/01/18** |
| **Brief notes from supervisory meeting(s) since last Highlight**   * Don’t do waterfall approach * Look into agile methodology and how I can adapt it to my project * Look at ethical doc and check it covers using other students * Set up Trello/Github * Do a gantt chart * Scope – Must/should/could * Add front-end technologies to PID * Add risks and contingency to PID * Revise Jquery |

**Notes**

* *Please do not delete rows from the table*
* *Suggested length: Maximum half page; writing a Highlight should only take about 10 minutes*
* *Please upload Highlight Reports to the SPMS the day before your supervisory meeting*
* *The Review should include: review of work undertaken (and comparison with work planned) since the last Highlight, including details of any products/deliverables. Identification of any issues/risks of concern that have arisen since the last Highlight, and any previous issues/risks that are still a concern. Please give consideration to whether – or not – you have spent the necessary 30 hours on the project in the last week.*